Planning Logic

A Sprint

A Sprint is a fixed period or duration in which a team works to complete a set of tasks.

An Epic

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story

A Story is a small task. It is part of an Epic.

A Story Point

A Story Point is a number that represents how much effort a story takes to complete.

(Usually in the form of the Fibonacci series)

- 1 – Very Easy task

- 2 – Easy task

- 3 – Moderate task

- 5 – Difficult task

Sprint 1: (5 Days)

Data Collection

| Task | Story Points |
| --- | --- |
| Collection of Electricity Consumption Data | 2 |
| Loading Data into Tableau | 1 |

Data Preprocessing

| Task | Story Points |
| --- | --- |
| Handling Missing Values | 3 |
| Handling Categorical Values | 2 |

Sprint 2: (5 Days)

Dashboard Development

| Task | Story Points |
| --- | --- |
| Dashboard Development | 5 |
| Dashboard Testing | 3 |

Deployment

| Task | Story Points |
| --- | --- |
| Interactive Tableau Dashboard | 3 |
| Tableau Public Deployment | 5 |

Total Story Points

Sprint 1 = 8

Sprint 2 = 16

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 16 + 8 = 24

Number of Sprints = 2

Velocity = (16 + 8) / 2 = 24 / 2

12 (Story Points per Sprint)

Your team's velocity is 12 Story Points per Sprint.